Change Request

| Field | Details |
| --- | --- |
| CR ID | CR-002 |
| Date Submitted | 22/12/2025 |
| Requester | Melat Mekonnen |
| Change Description | Improve the user interface and responsiveness of the application by: • Enhancing colors and layout • Making the UI responsive for mobile devices • Adding hover effects and transitions • Improving form and button styling |
| Reason for Change | Enhancement |
| Impact Analysis | Affected Components: • src/login.html • src/dashboard.html • src/style.css Effort Estimate: 6 hours Expected Outcome: The application will have a cleaner, modern, and responsive user interface. Risk if not implemented: Suboptimal user experience on mobile devices and less visually appealing interface. |
| Proposed Solution | Update src/style.css with modern color palette, improved spacing, and layout adjustments. Implement responsive design using media queries and flexible units (e.g., rem, %, flexbox/grid). Add CSS hover effects, transitions, and animations for interactive elements. Refine form inputs, buttons, and card styling for better aesthetics and usability across devices. |
| Priority | Low |
| Affected Baselines | BL1 |
| Approval Status | Open |
| CCB Decision Date | 23/12/2025 |
| Approved By | All team members |
| Assigned To | Maedot Amha |
| Implementation Branch | feature-login |