Baseline Record: BL2

Project: Todo List Application

Baseline ID: BL2

Date: December 24, 2025

Prepared by: Configuration Manager

Baseline Overview

This Baseline Record documents Baseline 2 (BL2) for the Todo List Application. BL2 captures the working prototype with all approved change requests implemented and represents a stable development milestone ready for release preparation.

Baseline Contents

Configuration Items Included

| CI ID | CI Name | Version | Category | Status | Location |
| --- | --- | --- | --- | --- | --- |
| CI-001 | login.html | 1.1 | Source Code | Baseline | /src/login.html |
| CI-002 | dashboard.html | 1.1 | Source Code | Baseline | /src/dashboard.html |
| CI-003 | script.js | 1.1 | Source Code | Baseline | /src/script.js |
| CI-004 | style.css | 1.1 | Source Code | Baseline | /src/style.css |
| CI-005 | tasks.json | 1.1 | Data | Baseline | /src/tasks.json |
| CI-006 | SCMP_Document.docx | 1.0 | Documentation | Baseline | /docs/SCMP_Document.docx |
| CI-007 | CI_Register.pdf | 1.0 | Documentation | Baseline | /docs/CI_Register.pdf |
| CI-008 | CI_Register_v1.1.docx | 1.1 | Documentation | Baseline | /docs/CI_Register_v1.1.docx |
| CI-009 | Change_Log.docx | 1.0 | Documentation | Baseline | /docs/Change_Log.docx |
| CI-010 | Baseline_BL1_Record.docx | 1.0 | Documentation | Baseline | /docs/Baseline_BL1_Record.docx |
| CI-011 | Baseline_BL2_Record.docx | 1.0 | Documentation | Baseline | /docs/Baseline_BL2_Record.docx |
| CI-012 | Release v1.0.docx | 1.0 | Documentation | Baseline | /releases/Release v1.0.docx |
| CI-013 | README.md | 1.0 | Documentation | Baseline | /README.md |
| CI-014 | CR_Form.docx | 1.0 | Documentation | Baseline | /docs/CR_Form.docx |
| CI-015 | CR-001.docx | 1.0 | Documentation | Baseline | /docs/CR-001.docx |
| CI-016 | CR-002.docx | 1.0 | Documentation | Baseline | /docs/CR-002.docx |
| CI-017 | CR-003.docx | 1.0 | Documentation | Baseline | /docs/CR-003.docx |

Features Delivered

- Basic User Interface - Login page and task dashboard

- Password Strength Validation (CR-001) - Real-time validation with requirements

- Modern Responsive UI (CR-002) - Gradient design, mobile-friendly, hover effects

-Task Categorization System (CR-003) - Personal/Work/Priority levels with filtering

- Complete Task Management Add, complete, delete tasks with persistence

- Data Persistence  - localStorage integration for task storage

Change Requests Included

- CR-001: Password strength validation

- CR-002: UI styling and responsiveness improvements

- CR-003:Task categorization feature

Baseline Creation Process

Step 1: Change Request Implementation

-  CR-001 implemented in `feature-login` branch

-  CR-002 implemented in `feature-add-task` branch

-  CR-003 implemented in `feature-add-task` branch

-  All CRs merged into `develop` branch

-  Code reviews completed and conflicts resolved

Step 2: Integration Testing

-  Application builds successfully

-  Local server runs without errors

-  All CR features functional and integrated

-  Cross-browser compatibility verified

Step 3: Configuration Audit

Physical Configuration Audit (PCA) completed

- All documents match repository contents

- CI naming conventions followed

- Version numbers updated appropriately

Functional Configuration Audit (FCA) completed

- All CRs properly implemented

- Features meet requirements

- No critical defects identified

Step 4: Quality Assurance

-  Code quality review completed

-  Documentation updated with implementation details

-  Change Log entries verified

-  CI Register updated with new versions

Step 5: Baseline Establishment

- All changes committed to develop branch

-  Repository clean (no uncommitted changes)

-  Git tag created: `BL2`

-  Baseline record documented and approved

Changes Since BL1

New Features Added

1. Password Validation System - Client-side validation with visual feedback

2. Enhanced UI Design - Modern gradient backgrounds, card layouts, animations

3. Task Categories - Organization by Personal, Work, High/Medium/Low Priority

4. Smart Filtering - Category-based task filtering with visual indicators

5. Improved Task Management - Complete/Undo functionality, better UX

Files Modified Since BL1

- src/login.html - Added validation UI and instructions

- src/dashboard.html - Added category controls and filtering UI

- src/script.js - Complete rewrite with categorization logic

- src/style.css - Complete redesign with modern styling

- docs/Change_Log.docx - Updated with CR implementation details

- docs/CI_Register_v1.1.docx - Updated with new CI versions

Version Updates

- Source files: v1.0 → v1.1 (new features added)

- Documentation: Maintained at v1.0 (no changes to core docs)

Repository Structure at BL2

todo-scm-project/

├── docs/

│   ├── SCMP_Document.docx

│   ├── CI_Register_v1.1.docx

│   ├── Change_Log.docx

│   ├── Baseline_BL1_Record.docx

│   ├── Baseline_BL2_Record.docx

│   ├── CR_Form.docx

│   ├── CR-001.docx

│   ├── CR-002.docx

│   └── CR-003.docx

├── src/

│   ├── login.html

│   ├── dashboard.html

│   ├── script.js

│   ├── style.css

│   └── tasks.json

├── tests/

│          ├──  Test_case v1.0.docx

│          ├──     BL2_Test_Report.docx

├── releases/

│          ├──  Release v1.0.docx

├── README.md