COLLEGE OF ELECTRICAL AND MECHANICAL ENGINEERING

DEPARTMENT OF SOFTWARE ENGINEERING  
 SOFTWARE PROJECT MANAGEMENT

Project Title: To-Do List

| Name | ID |
| --- | --- |
| Liya Tsegaye | ETS 0987/14 |
| Maedot Amha | ETS 0991/14 |
| Marsilas Wondimagegnehu | ETS 1012/14 |
| Meklit Habtamu | ETS 1030/14 |
| Meklit Melkamu | ETS 1029/14 |
| Melat Mekonnen | ETS 1035/14 |

SUBMITTED TO : INST. YIMER AMEDIE

SUBMISSION DATE: Dec 30, 2025

## Purpose and Scope

### 1.1. Purpose

This Software Configuration Management Plan (SCMP) defines the processes, procedures, and responsibilities for managing and controlling configuration items throughout the development lifecycle of the To-Do List Web Application Mini Project. The purpose of this plan is to ensure that all project artifacts are properly identified, versioned, tracked, and maintained using established SCM practices.

### 1.2. Scope

This SCMP applies to all configuration items (CIs) produced during the development of a basic To-Do List web application. The system includes the following features:

- User login and authentication page

- Main task list dashboard

- Core functionality to add and view tasks

- Simple data handling using a JSON file or JavaScript-based data structure

The primary focus is on the application of Software Configuration Management processes such as version control, change management, baseline creation, release management, and configuration auditing.

## Roles and Responsibilities

| Role | Primary Responsible Person | Main Responsibilities |
| --- | --- | --- |
| Configuration Manager | Marsilas Wondimagegnehu | Oversees the overall SCM process, manages the GitHub repository, creates and maintains baselines, and coordinates configuration audits |
| Change Control Board (CCB) | All team members (majority vote) | Reviews, evaluates, and approves or rejects submitted Change Requests |
| Developers | All team members | Implement approved changes, develop features, commit source code, and manage feature branches |
| Release Manager | Melat Mekonnen | Prepares release packages, creates release notes, and publishes releases on GitHub |
| Configuration Auditor | Meklit Habtamu | Conducts Physical Configuration Audits (PCA) and Functional Configuration Audits (FCA) |
| Tester | Maedot Amha | Test using browser |
| Developer | Liya Tsegaye | Developes the functionalities; login, dashboard |
| Documentation Lead | Meklit Melkamu | Maintains project documentation, CI Register, Change Log, and related records |

## Configuration Item (CI) Identification and Naming Conventions

### 3.1. Categories of Configuration Items (CIs)

All project artifacts that require version control and tracking are considered Configuration Items (CIs). For this project, the following categories are identified:

- Documents: SCMP, CI Register, Change Requests, Audit Reports, Release Notes

- Source Code: HTML, CSS, and JavaScript files

- Data Files: JSON files or JavaScript-based task data

- UI Artifacts: Mockups, images, or layout files (if any)

- Release Artifacts: Tagged releases and packaged deliverables

### 3.2. Naming Conventions

To maintain consistency, clarity, and traceability, all CIs follow the naming convention:

<category>-<item-name>-v<major>.<minor>.<patch>

Examples:

- doc-SCMP-v1.0 – Software Configuration Management Plan

- src-login-page-v1.0 – Login page source code

- data-tasks-json-v1.1 – Task data file

- release-notes-v1.0 – Release documentation

## Versioning Rules

All CIs use a major.minor.patch format:

v<major>.<minor>.<patch>

- Major: Incompatible/invasive changes

- Minor: Backward-compatible functionality addition

- Patch: Backward-compatible bug fixes

Initial version of project: v1.0.0

## Branching Model

### Branch Structure

- main – The production/stable branch. Only tagged baselines and official releases are merged into this branch.

- feature/<feature-name> – Branches for developing new features or implementing fixes. Examples:

  - feature/add-task

  - feature/login-validation

### Workflow

- Create a feature branch from the latest main branch.

- Develop the feature and commit frequently to track progress.

- Open a Pull Request (PR) from the feature branch to main.

- At least one team member reviews the PR to ensure code quality and adherence to project standards.

- Merge the PR into main after approval. Feature branch is deleted after merge.

## Change Control Process

The Change Control Process ensures that all modifications to configuration items (CIs) are systematically reviewed, approved, and documented to maintain the integrity and stability of the project.

### Change Request (CR) Lifecycle

- Identification of Change
 Any team member can identify a need for a change in project artifacts or functionality.

- Submission of Change Request
 A formal Change Request (CR) Form is submitted using the template located at /docs/CR_Form.docx.

- Review by Change Control Board (CCB)
 The CR is reviewed by at least two team members acting as a mini-CCB. The board evaluates the impact, necessity, and feasibility of the proposed change.

- Decision
 The CR is either:

  - Approved – Proceed with implementation

  - Rejected – Change will not be implemented

  - Deferred – Postponed for future consideration

- Implementation
 Approved changes are assigned to a developer and implemented on a dedicated feature branch following the project’s branching strategy.

- Code Review and Merge
 The implemented change undergoes peer review and is merged into the main branch via a Pull Request (PR).

- Documentation
 All approved and implemented changes are logged in the Change Log located at /docs/Change_Log.md, including CR ID, description, date, responsible person, and status.

## Baseline Management

The project will maintain two baselines to control the development and ensure traceability of all configuration items (CIs). Each baseline represents a stable and auditable state of the project at a specific point in time.

| Baseline ID | Purpose | Planned Tag | Status | Content Summary |
| --- | --- | --- | --- | --- |
| BL1 | Initial setup and repository structure | BL1 | Established | Project documentation, CI Register, initial login page, and dashboard page |
| BL2 | Working prototype after implementation of change requests | BL2 | Established | BL1 content plus implemented CRs and added core functionality |

### Baseline Records

Each baseline will be accompanied by a Baseline Record that includes:

- Date and time of baseline creation

- List of all CIs included in the baseline along with their versions

- Corresponding Git tag or commit hash

- Approval signatures of team members to formally acknowledge the baseline

This approach ensures that every significant project milestone is formally documented, versioned, and auditable, providing a controlled foundation for further development and release management.

## Release Management

| Release | Version | Based on Baseline | Description |
| --- | --- | --- | --- |
| v1.0 | 1.0.0 | BL1 | Initial system release including project structure, documentation, and basic prototype |
| v1.1 | 1.1.0 | BL2 | Full working prototype after implementation of all approved Change Requests |

## Tools Used

The following tools and technologies are used to support configuration management, development, and documentation activities for the To-Do List Web Application project:

| Purpose | Tool / Technology |
| --- | --- |
| Version Control | Git and GitHub |
| Repository Hosting | GitHub public repository |
| Documentation | Google Docs |
| Change Request Form | Google Docs |
| CI Register & Change Log | Microsoft Excel |
| Code Editor | Visual Studio Code |
| Testing | Web browser (manual testing) |

## Lessons Learned

- SCM processes effectiveness:
 The change control and version management processes worked as planned. Three Change Requests were formally submitted, reviewed, approved, and implemented.

- Areas for improvement:
Automated testing was limited during this project. Future iterations should incorporate automated tests and greater use of the directory to improve quality assurance.