Change Request

| Field | Details |
| --- | --- |
| CR ID | CR-003 |
| Date Submitted | 21/12/2025 |
| Requester | Melat Mekonnen |
| Change Description | Add task categorization functionality to improve task management: • Add category options (High, Medium, Low, Personal, Work) • Display tasks with category labels • Allow filtering tasks by category • Update task data structure to store category information |
| Reason for Change | New Feature |
| Impact Analysis | Affected Components: • src/dashboard.html • src/script.js • src/tasks.json Effort Estimate: 8 hours Expected Outcome: Users can organize and filter tasks by category, improving usability. Risk if not implemented: Reduced task organization capabilities, potentially impacting user experience. |
| Proposed Solution | Implement a category selection dropdown in the task creation/editing form. Add visual category badges/labels to task display. Include a category filter dropdown on the dashboard. Extend the task object in script.js with a 'category' field and update persistence in tasks.json. |
| Priority | High |
| Affected Baselines | BL1 |
| Approval Status | Open |
| CCB Decision Date | 23/12/2025 |
| Approved By | Liya Tsegaye, Marsilas Wondimagegnehu, Meklit Habtamu, Meklit Melkamu, Maedot Amha |
| Assigned To | Melat Mekonnen |
| Implementation Branch | feature-add-task |