# Configuration Audit Report

Project Title: To-Do List Web Application Mini Project

## 1. Introduction

A Configuration Audit was conducted on 24 December 2025 to verify the integrity and correctness of the configuration management processes applied throughout the To-Do List web application mini project.

The audit consists of two parts as required by the assignment:

- Physical Configuration Audit (PCA) – verifies that all documented Configuration Items (CIs) exist in the repository with correct naming and versioning.

- Functional Configuration Audit (FCA) – verifies that all approved Change Requests have been implemented and that the delivered system meets the defined requirements.

The audit was performed against the final state of the repository.

## 2. Physical Configuration Audit (PCA)

Objective

Confirm that the contents of the repository match the documented configuration items, that naming conventions are followed, and that version numbers are consistent across documents and the CI Register.

Audit Method:

- Compared the CI Register against actual files in the repository.

- Verified folder structure, file names, and presence of all listed CIs.

- Checked consistency of version numbers between CI Register, SCMP, and actual files/commit history.

Findings:

| Check Item | Result | Comments |
| --- | --- | --- |
| All CIs listed in CI Register exist in repository | Pass | All 13 CIs are present in correct locations |
| Folder structure matches plan | Pass | /docs, /src, /src, /docs/baselines, /releases present |
| Naming conventions followed | Pass | Files follow <category>-<name> pattern where applicable; code files clearly named |
| Version numbers consistent | Pass | Updated versions correctly reflected in CI Register |
| Documents match repository content | Pass | SCMP, Requirements, CR forms, Change Log, Baseline Records all match repo |
| Tags BL1 and BL2 exist | Pass | Verified via Git tags on GitHub |
| Releases published on GitHub | Pass | v1.0 (from BL1) and v1.1 (from BL2) published with notes and assets |

PCA Conclusion:

No discrepancies found. The physical configuration is complete, consistent, and fully traceable. Our team has maintained excellent control over all configuration items.

## 3. Functional Configuration Audit (FCA)

Objective

Verify that all approved Change Requests have been implemented and that the final system satisfies the basic functional requirements.

Audit Method:

- Reviewed Change Log and individual CR documents.

- Traced each CR to its implementation commit and feature branch.

- Manually tested the application by opening src/login.html in a browser.

- Compared delivered functionality against the Requirements Document.

Change Request Implementation Verification

| CR ID | Change Request Description | Status | Implementation Evidence | Verified |
| --- | --- | --- | --- | --- |
| CR-001 | Implement password strength validation | Implemented | Client-side validation with real-time feedback on login.html | Yes |
| CR-002 | Improve the user interface and responsiveness | Implemented | Modern styling, gradients, card layouts, mobile-friendly CSS | Yes |
| CR-003 | Add task categorization functionality | Implemented | Category selection, filtering, visual indicators in dashboard | Yes |

Requirements Compliance Check

| Requirement ID | Description | Status | Verification |
| --- | --- | --- | --- |
| FR-01 | Login page with validation | Met | Login works |
| FR-04 | Redirect to dashboard after login | Met | Successful login loads dashboard.html |
| FR-05 | Display tasks loaded from tasks.json | Met | Tasks appear correctly on dashboard |
| FR-06 to FR-07 | Add new task with persistence and instant display | Met | Add button works; new tasks saved and shown immediately |
| NFR-01 to NFR-05 | Browser-only, HTML/JS, JSON storage, simple UI, SCM compliance | Met | All non-functional requirements satisfied |

FCA Conclusion:

All three Change Requests have been successfully implemented and merged. The final prototype fully meets the defined functional and non-functional requirements. No defects or missing features were identified during testing.

## 4. Overall Audit Conclusion

The configuration audit confirms that the team has successfully applied Software Configuration Management principles throughout the project lifecycle.

- The Physical Configuration is accurate, traceable, and well-documented.

- The Functional Configuration matches the approved requirements and implemented changes.

No issues or deviations were found. The project deliverables (SCMP, CI management, change control, baselines, releases, and documentation) are complete and of high quality.

Auditor Sign-off

Meklit Habtamu 
Date: 24 December 2025

Reviewed by Configuration Manager

Marsilas Wondimagegnehu
Date: 24 December 2025